# Firemen’s Annuity and Benefit Fund of Chicago

RFP for a New Pension Administration System April 20, 2026

Proposals Due

June 16, 2026

Contents

Part A – General and Procurement Information	5

A.1 General Information	5

A.1.1 Purpose	5

A.1.2 About the FABF of Chicago	6

A.1.3 Project Vision	7

A.1.4 RFP Organization	7

A.2 Procurement Information	8

A.2.1 Procurement Schedule and Milestones	8

A.2.2 Procurement Manager	9

A.2.3 Procurement General Information	9

A.2.4 Notices and Disclosures	10

A.2.5 RFP Amendments	11

A.2.6 Bidder Intent to Bid	11

A.2.7 Bidder Questions about RFP and Procurement	12

A.2.8 Presentations and Product Demonstrations	12

A.2.9 Requests for Clarifica8tion	12

A.2.10 Best and Final Offers	12

A.2.11 Cost for Preparing Proposals	13

A.2.12 Clarification of Terminology	13

A.2.13 Proposal Evaluation and Scoring	13

Part B - The Retirement Plan Background	15

B.1 Overview of Organization	15

B.1.1 Organization and Staff	15

B.1.2 Plan Provisions	16

B.1.3 Key Processing Statistics	16

B.2 Key Differentiators from Peers	18

B.2.1 Final Average Salary (FAS) Basis – Position Salary	18

B.2.2 Employee Contributions	19

B.2.3 Qualified Domestic Relations Orders (QDRO/QILDRO)	19

B.2.4 Benefit Exceptions and Special Cases	20

B.2.5 Post-Retirement Health Subsidies	20

B.2.6 Service Credit Purchases	20

B.2.7 Refund of Spousal Contributions (No DROP Program)	20

B.2.8 Disability Processing	21

B.2.9 Death and Survivor Processing	21

B.2.10 Workflow & Approval Processes	23

B.3 Current Business Processes – Supported by Current PAS	23

B.3.1 Member Maintenance	23

B.3.2 Member Refunds	23

B.3.3 Seminars and Counseling	24

B.3.4 Pension Estimates	24

B.3.5 Power of Attorney (POA) and Guardianship	24

B.3.6 Beneficiary Maintenance (Active Members)	24

B.3.7 Retiree Group Insurance Administration	24

B.3.8 Pension Processing	25

B.3.9 Retirement Benefit Adjustments	25

B.3.10 General Ledger	25

B.3.11 Monthly Board Reporting	25

B.3.12 Refund of Contributions Return to Work	26

B.3.13 Missing/Lost Benefit Checks	26

B.3.14 Income Verification	26

B.3.15 Annual Actuarial Processing	26

B.3.16 Member Contribution Statements	26

B.3.17 1099Rs	26

B.3.18 Pension Payroll	26

B.3.19 Interfaces	27

B.3.20 Current Forms	28

B.3.21 Current Letters	30

B.3.22 Current Reports	32

B.4 Manual Tasks and Desired Automation	33

B.4.1 Retiree Group Insurance Administration	33

B.4.2 Employer Self-Service	33

B.4.3 Member Self-Service	33

B.4.4 Call Tracking and Workflow	34

B.4.5 Document Management (Imaging)	34

B.5 Current Technical Environment	34

B.5.1 Technology Staffing and Support	35

B.5.2 Desktop Computing	35

B.5.3 Remote Computing	36

B.6 Current Business Applications	36

Part C – Project Scope and Specification of Requested Services	37

C.1 Business Functionality	38

C.2 Technical Requirements	39

C.3 Project Management and Implementation Services	40

Part D – Terms and Conditions	42

D.1 General	42

D.2 Bidder’s Staff and Security Safeguards	43

D.3 Invoicing, Payments, and Tracking	43

D.4 Confidentiality Requirements	44

D.5 Adherence to the Retirement Plan Workplace Policies	45

D.6 Ownership of Work Product and Intellectual Capital	45

D.7 Project Termination	47

D.8 Contract Termination	47

Part E – Bidder Proposal Format	49

E.1 Technical Proposal	49

E.1.1 Attachment 1 Bidder’s Questionnaire	49

E.1.2 Attachment 2 - FABF Functional Requirements	50

E.1.3 Attachment 3 - FABF Technical Requirements	50

E.1.4 Attachment 4 Service Requirements	51

E.1.5 Attachments	52

E.2 Cost Proposal	53

Attachment 5 Cost Proposal	53

# Part A – General and Procurement Information

## A.1 General Information

### A.1.1 Purpose

The Firemen’s Annuity and Benefit Fund of Chicago (“FABF,” “Fund” or “Retirement Plan”) is a statutorily created public retirement system serving the members and beneficiaries of the Chicago Fire Department. FABF is soliciting proposals from qualified retirement software companies for a comprehensive Pension Administration System (“PAS”). Respondents (referred to herein as “Bidder(s)”) are encouraged to participate in this Request for Proposal (RFP) for the development of an innovative technical solution (the "System"). This RFP presents two distinct Options described below for Bidders to propose their technical solution.

Option 1 - Custom Built System:

In this option, we invite you to propose a Custom-Built system specifically tailored for FABF requirements in this RFP. This Custom-Built system will be fully owned by, or perpetually licensed to FABF, including the use of proprietary system source code. It should be designed for hosting externally with providers such as Amazon Web Services or Microsoft Azure. Moreover, in this Option #1 FABF should be capable of using internal and/or external resources to support, maintain, and enhance the system over time. We also request you to include pricing for optional support services over a 10-year period, providing system support and hours for enhancements that FABF might need over time. For this Option #1, please use the Attachment 5 FABF Cost Proposal - Option 1 Custom Solution included in this RFP to provide a 10-year cost of ownership model for building and implementing the solution, with the intent of turning the solution over to FABF who will be responsible for the day-to-day support for the system.

Option 2 - Commercial Off The Shelf (COTS) Software, Hosted Solution:

Bidders are also encouraged to propose configuring and customizing their existing COTS software product to meet the Requirements in this RFP. In this case, the proprietary system source code will NOT be transferred to FABF. Instead, the Bidder should expect to continue to maintain, host, support, and enhance the system through a Service Level Agreement (SLA) with FABF for a period of no less than 10 years. For this option, please provide a comprehensive 10-year cost proposal using the Attachment 5 FABF Cost Proposal - Option 2 COTS Solution included in this RFP that includes implementation services, support, maintenance, and annual enhancement hours.

We encourage Bidders to provide pricing for BOTH options using the Cost Proposal Attachments included in this RFP. If Bidders decide to bid on both Options, please complete the appropriate Cost Proposal Attachments for each Option.

Please be aware that this RFP does not indicate a preference for either building or buying the solution for purposes of proposal evaluation. Our objective is to evaluate the best possible long-term options for FABF through this RFP process to meet the Requirements. We look forward to receiving your proposals for either Option 1, Option 2, or ideally both, to facilitate a comprehensive cost comparison.

All responses should include documentation, testing, implementation, integration, training, warranty, and post-implementation support, regardless of the implementation approach being proposed.

The Retirement Plan will evaluate proposals to determine which Bidder can best meet the needs as defined in this RFP. The Retirement Plan can be flexible with changes to our current business processes and understands that some degree of process change is beneficial and enables the use of best practices. Unless there is a compelling reason, determined by the Retirement Plan, to not change the Retirement Plan process, the Retirement Plan is willing to modify the current processes to adapt to a qualified bidder solution. We understand that this will also make both the initial implementation and future upgrades easier for all parties. There will, of course, be special rules, laws, plan provisions, membership, and other situations that may require special handling rules and customized logic, and we will look to the Bidders for suggestions.

The detailed requirements are contained within this RFP and the Attachments. The RFP specifies the common format of a Bidder’s responses and the time frame to enable the Retirement Plan to compare the Bidder’s solutions and to make its choice. Bidders must satisfy the qualifications and requirements outlined herein. Bidders to this RFP are responsible for monitoring the FABF website for information pertaining to the RFP while the RFP is outstanding.

### A.1.2 About the FABF of Chicago

The FABF is a defined benefit retirement system administered in accordance with the provisions of Articles 1 and 6 of the Illinois Pension Code (40 ILCS 5/6 et seq.) for the benefit of members and beneficiaries of the Chicago Fire Department. The Fund was created for the purpose of providing retirement, disability, survivor, and death benefits for the City of Chicago (City) fire service employees. As of December 31, 2024, the Fund had 5,042 active members (including those receiving disability benefits), and 5,188 retirees, widows, and children beneficiaries.

The Fund has thirteen (13) full-time staff members and a total of sixteen (16) authorized positions and is governed by an eight-member Retirement Board of Trustees who administer the Fund. Four of the members of the Board are ex-officio and four are elected by the participants in the Fund. The four ex-officio members are the City Treasurer, the City Comptroller, the City Clerk, and an appointed Deputy Fire Commissioner of the Chicago Fire Department.

The FABF is a multi-tiered pension fund of the City of Chicago, and as such, is included in the City’s annual financial reporting.

More information about the Fund is available on the Fund (www.fabf.org) and the statutory provisions governing the Fund can be found on the  Illinois General Assembly (www.ilga.gov) websites.

### A.1.3 Project Vision

The Retirement Plan’s priority is to procure and implement a new PAS and achieve several strategic initiatives:

Offer a user-friendly, secure self-service portal to Members and Retirees

Provide a user-friendly interface for FABF staff.

Improve the quality of services provided to members.

Increase efficiency and accuracy in processing member benefits.

Implement a solution that consolidates various related information into a single database.

Replace existing outdated technology with new web-based technology.

This functionality is described in:

B.3 Current Business Processes – Supported by Current PAS

Attachment 2 - FABF Functional Requirements

The Retirement Plan is open to including additional functionality which is common and integrated into Bidder’s software (e.g., imaging), but places higher importance on replacing existing functionality and offering integrated self-service capabilities to the membership. This functionality is described in:

B.3 Manual Tasks and Desired Automation

The Retirement Plan will evaluate proposed responses to replace the current pension administration system with a solution that serves the Retirement Plan members and stakeholders’ current needs. The Retirement Plan also highly values the ability to progressively add new functionality as technology evolves and the needs of the Retirement Plan change.

### A.1.4 RFP Organization

This RFP is organized as described below.

PART A – General and Procurement Information

This part of the RFP contains general information about the project and the procurement information important to the Bidder.

PART B – The Retirement Plan Background

This part of the RFP describes the Retirement Plan’s current environment and thereby provides the background for the issuance of this procurement.

PART C – Project Scope and Specification of Requested Services

This part of the RFP defines in detail the scope of the project. It addresses the business requirements to be satisfied, the project’s technical requirements and other required services and deliverables, including project management services, data-related services, staffing, training, testing, disaster recovery planning, warranty, maintenance, and support requirements. Optional requirements to be proposed are also identified.

PART D–Terms and Conditions

This part of the RFP sets forth minimum terms of the services.

PART E– Bidder Proposal Format

This part of the RFP provides detailed instructions for the preparation and format of the technical and cost proposals; and used as the criteria the Retirement Plan will use in evaluating the proposals.

## A.2 Procurement Information

The following sections provide general administrative information about the procurement.

### A.2.1 Procurement Schedule and Milestones

The dates provided below are approximate and for the period up to the project start date following contract award. The Retirement Plan reserves the right to change the calendar of events or issue Addenda to the RFP at any time. The Retirement Plan also reserves the right to cancel, amend, or reissue the RFP at any time.

Table 1: Procurement Schedule

| Date | Activity |
| --- | --- |
| 4/20/2026 | RFP Issued |
| 4/27/2026 | Submit Intent to Bid – to receive RFP updates |
| 5/18/2026 | Due date for Bidder Questions |
| 6/1/2026 | The Retirement Plan Response to Bidder Questions |
| 6/16/2026 4:00PM CST | Deadline for submitting proposals (both digital and hardcopy) |
| 7/6/2026 | Finalists Notification |
| 07/27/2026 – 07/30/2026 | Bidder conducts scripted product demonstrations to FABF staff |
| 08/24/2026 – 08/27/2026 | Bidder presentations to the Board |
| 09/14/2026 | Board selection of vendor |
| 09/21/2026 | Complete contract negotiations |
| 10/12/2026 | Anticipated implementation project start date |

These dates are subject to change without notice. Procurement Schedule changes will be posted on FABF website and sent to bidders that submitted the Intent to Bid.

### A.2.2 Procurement Manager

From the issue date of this RFP until a successful Bidder is publicly announced, Bidders are not allowed to communicate, for any reason, with the Retirement Plan staff or Board of Trustees regarding this particular procurement, except through the FABF Procurement Manager. For purposes of this RFP the “Procurement Manager” shall be the Fund’s Executive Director. The Retirement Plan shall reserve the right to reject any proposal for violation of this provision.

The point of contact for questions and all other contractual matters relating to this RFP is:

| Fund | Firemen’s Annuity and Benefit Fund of Chicago |
| --- | --- |
| Attention | Kelly Weller, Executive Director |
| Address | 20 S Clark Street, Suite 300 |
| Address | Chicago, IL 60603 |
| Email To: | searches@fabf.org |
| Email cc: | mgatewood@segalco.com |

Bidder’s digital proposals are to be delivered via email to the Procurement Manager at the email provided above along with two physical copies mailed or hand delivered to the address above. Both the email copies and the physical copies are due on the same day. Please reference section A.2.1 Procurement Schedule and Milestones for details about the dates and times.

By submitting a proposal, the Bidder acknowledges that it has read this RFP, understands it, and agrees to be bound by its requirements.

### A.2.3 Procurement General Information

The FABF reserves the right to reject any or all proposals for any reason, in its sole and unfettered discretion; to select more than one firm to provide the services described herein; to void this RFP and the review process and/or terminate negotiations at any time; to revise any conditions and stipulations contained herein, as convenient or necessary; to further negotiate financial or other arrangements; to establish further criteria for selection; to ask bidders to submit additional information with respect to any aspect of bidder’s submission whatsoever; to negotiate with bidders as to any aspect of the bidder’s proposal whatsoever; and to otherwise amend or terminate this RFP.

The FABF reserves the right to waive technical defects, irregularities, and omissions in proposals.

By accepting this RFP and/or submitting a proposal in response thereto, each bidder agrees for itself, its successors and assigns, to hold the FABF and all of their various agents, trustees, directors, consultants, attorneys, officers and employees harmless from and against any and all claims and demands of whatever nature or type, which any such bidder, its representatives, agents, contractors, successors or assigns may have against any of them as a result of issuing this RFP, revising this RFP, conducting the selection process and subsequent negotiations, making a final recommendation, selecting a bidder and/or negotiating or executing an agreement incorporating the commitments of the selected bidder.

Bidders shall carefully examine this RFP and shall make all necessary investigations to fully inform themselves as to the local conditions and requirements under which work is to be performed. Bidders shall familiarize themselves with all applicable federal, state, and local statutes, rules, regulations, and ordinances relating to the conduct of work pursuant to this RFP, and shall comply with all applicable federal, state and local statutes, rules, regulations and ordinances. No pleas of ignorance of the applicable federal, state, and local statutes, rules, regulations, and ordinances will be accepted as an excuse for any failure or omission on the part of the bidder to fulfill every requirement of the RFP and to perform as described in such bidder’s proposal.

### A.2.4 Notices and Disclosures

Notice Regarding Illinois Public Records Law

Under Illinois law (5 ILCS 104/1 et seq.), the Freedom of Information Act (“FOIA”), materials received by the Fund in relation to this RFP will be public records. These records include but are not limited to bid or proposal submittals, agreement documents, contract work product, or other bid material. The FABF will determine, in its sole discretion, whether the materials prepared in connection with this RFP are subject to public disclosure pursuant to FOIA. By submitting information pursuant to this RFP, the Bidder agrees to indemnify, save, and hold the FABF harmless from and against any and all claims arising from or relating to FABF’s complete or partial disclosure of the Bidder’s information if the FABF determines, in its sole discretion, that such disclosure is required by law.

Notice Regarding Contingent and Placement Fees

No Bidder shall retain a person or entity to influence the outcome of the procurement or services provided to the Fund for compensation contingent, in whole or in part, upon the decision or procurement. The successful Bidder will be required to certify to this principle in any contract entered into with the FABF.

Notice Regarding Fraud

Note that, under 40 ILCS 5/1-135 of the Illinois Pension Code (Code), any person who knowingly makes any false statement, falsifies, or permits to be falsified any record in an attempt to defraud the Fund may be guilty of a Class 3 felony and shall be reported by the FABF to the Cook County States’ Attorney.

By submitting a response to this RFP, each bidder acknowledges having read this RFP in its entirety and agrees to all terms and conditions set out in this RFP. Any misrepresentations or false statements contained in a response to this RFP, whether intentional or unintentional, shall be sufficient grounds for the FABF to remove bidders from competition for selection at any time.

Responses to this RFP are not to be construed as commitments of any kind. Bidder acknowledges that this RFP is not a contract or commitment of any kind by the FABF and does not commit the FABF to award a contract, nor will responses commit the FABF to pay any costs incurred in the preparation or submission of proposals. Unless otherwise agreed to in writing, the successful bidder will not be compensated for any costs incurred prior to the execution of a contract.

No proposal received after the specified date and time will be considered, unless the specified date and time included in this document is extended, or all proposals are rejected and a subsequent RFP is issued.

All proposals and other materials submitted in response to this RFP will become the property of FABF and will not be returned, which means the FABF will own and may use any ideas presented in response to this RFP.

Subcontracting of any services in this RFP shall be prohibited unless the FABF grants permission in writing. The bidder must identify any subcontractors to be used to provide the requested services and describe in detail what services the subcontractors would provide.

By submitting a response to the RFP, each bidder expressly waives any and all rights that it may have to object to, protest or judicially challenge (1) any part of this solicitation and RFP process, including but not limited to the selection procedure sections of the RFP; and (2) the invitation, evaluation and award process, including but not limited to the review and analysis of qualifications of the bidders, evaluation of proposals, tentative or final selection of successful bidders, evaluation of proposals, or other aspects of the bidder selection and award.

By signing the required proposal Attachment 1 – Bidder Questionnaire referred to in the E.1 Technical Proposal section, the individual represents that he/she is entitled to represent the firm, empowered to submit the bid, and authorized to sign a contract with the FABF.

It is the policy of the Fund to encourage bidder participation involving Minority, Women, and Disadvantaged Business Enterprise (“MWDBE”), as such terms are defined in the Illinois Business Enterprise for Minorities, Females and Persons with Disabilities Act. If you are a minority, women or disabled owned business, please let us know as well as the relevant certification in Attachment 1 – Bidder Questionnaire.

### A.2.5 RFP Amendments

The Retirement Plan reserves the right to amend the RFP at any time. If, for any reason, the Retirement Plan and the selected bidder are unable to agree on and execute a written contract, the Retirement Plan shall not be required to negotiate with any other Bidders based on the proposals as submitted or scored and may instead, among other things, amend this RFP and require additional and/or amended submittals from the Bidders before selecting another bidder. Any amendments or other updated RFP related materials will be emailed to the interested bidders, as necessary.

### A.2.6 Bidder Intent to Bid

The Retirement Plan requests Bidders to complete the attached form 10 Intent to Propose. Bidders who complete and return this form will be provided with amendments and announcements as they are released.

### A.2.7 Bidder Questions about RFP and Procurement

Bidder questions relating to this RFP and/or procurement may be submitted to the Procurement Manager listed above. Questions are to be submitted as a Word document using the format specified in the attachment 11 Bidder RFP Questions.

Failure to request clarification of any inadequacy, omission, or conflict in this RFP document will not relieve the bidder of any responsibilities under this solicitation or any subsequent contract. It is the responsibility of the interested bidders to ensure that they review responses to questions if any such responses are issued.

The questions (without identification of the questioner) and answers will be posted on the FABF website according to the timeline in this RFP.

### A.2.8 Presentations and Product Demonstrations

At the Retirement Plan’s discretion, after the initial review of the proposals, some or all Bidders may be invited to provide presentations and/or product demonstrations using Microsoft Teams. Bidders will be provided with scripted product demonstration scenarios on which to base their product demonstrations to assure an objective comparison among Bidders’ proposed solutions.

The Retirement Plan requires that the proposed Project Manager and other key assigned project staff conduct the demonstration. The Retirement Plan’s objective is to discern the Bidder's intended project staff’s familiarity with the solution and their ability to explain, communicate, converse, and interact with the Retirement Plan staff. While respecting the role of sales and marketing staff in the sales process, the Retirement Plan expects to interact with key project members during the presentation and demonstration process.

Following a review of submitted materials, selected bidders should be prepared, if invited by the FABF, to make a presentation to the FABF Board of Trustees at a date and location to be determined by the FABF. All costs of responding to the RFP, including any travel expenses incurred, are at the expense of the Bidder and will not be reimbursed by the FABF.

### A.2.9 Requests for Clarifica8tion

Upon review of proposals submitted and presentations provided by Bidders, the Retirement Plan may, at its discretion, submit to Bidders written questions and requests for clarification relating to technical and/or cost proposals. Bidders will be provided with a designated period of time in which to submit written responses to the Retirement Plan’s questions and requests for clarification. Such question-and-answer exchanges may be repeated until the Retirement Plan is satisfied that all information necessary to enable a complete evaluation of proposals has been obtained.

All such written exchanges between the Retirement Plan and the successful Bidder will be incorporated by reference into the contract to be executed by the parties.

### A.2.10 Best and Final Offers

At the Retirement Plan’s discretion, Best and Final Offers (BAFO) may be solicited from Bidders after the initial review of proposals and product demonstrations.

BAFOs may include but are not limited to cost, scope changes (options selected), staffing changes, changes to approach – both those solicited by the Retirement Plan and those offered by bidder. The Retirement Plan also reserves the right not to solicit BAFOs.

### A.2.11 Cost for Preparing Proposals

The costs for preparation and delivery of the proposal, as well as any other costs incurred in the pursuit of contract award (e.g., preparation and presentation of product demonstrations) are the sole responsibility of the Bidder. The Retirement Plan will not provide reimbursement or otherwise be held responsible for such costs.

### A.2.12 Clarification of Terminology

All references in this RFP to features, functions, or deliverables that “should,” “must,” “will,” “has ability to,” etc. to be provided by the Bidder are to be construed as mandatory.

In reviewing Bidders’ technical proposals, the Retirement Plan will assume that all features and functionality described therein will be delivered for the quoted not-to-exceed cost presented in the Bidders’ cost proposals. Statements such as “… [Functionality n] can be provided …” or “… [Functionality n] may be provided …” or other similar sentence constructions will be interpreted to mean that functionality will be provided at no additional cost. If Bidders wish to discuss functionality that is feasible but not included in their cost bid, they must explicitly state as much in every applicable case.

References to days are to calendar days unless otherwise explicitly stated.

### A.2.13 Proposal Evaluation and Scoring

The Fund’s evaluation team is responsible for the evaluation process and making award recommendations to the Board of Trustees. The Board of Trustees is responsible for final selection decisions.

FABF will evaluate proposals for both options based on criteria such as functionality, total cost of ownership, compliance with requirements, bidder experience, and long-term support commitments. FABF reserves the right to select either option or to decline all proposals.

While the Retirement Plan needs to be fiscally responsible, the Retirement Plan’s evaluation is searching for a Bidder which brings the greatest value and can establish a long-term superior partner relationship.

The FABF reserves the right to accept the proposal which it deems to be in the FABF’s best interest and will not necessarily be bound to accept the proposal that offers the lowest cost. The FABF also reserves the right to extend the time to submit proposals, as well as extend the time to open and evaluate proposals and to make the selection as to the appropriate bidder.

#### A.2.13.1	Proposal Scoring and Selection Process

The following approach is expected to be used to evaluate Bidder proposals:

The Procurement Manager will evaluate that all minimum requirements are met and that all forms are complete; subject to the Board’s discretion, only those proposals that meet the minimum requirements and are complete will continue to the next steps.

- Failure to submit specified forms and follow submittal requirements as specified in this document, PART E – Bidder Proposal Format may be rejected.

- If none of the Bidders meet one or more of the specified requirements, the Retirement Plan reserves the right to continue the evaluation of the Proposals and to select the Proposals that most closely meet the requirements specified in this RFP.

The Evaluation Team will review and score the Technical Proposals and where appropriate request clarification from the Bidders.

Based upon the results of the scoring of the Technical Proposals, the Retirement Plan will request one or more bidders to provide a demonstration and presentation. The lower scoring bidders may not be asked to provide demonstrations or presentations.

Based upon the results of the presentations and demonstrations, bidders may be requested to submit a revised proposal or solution update based on the feedback and clarification provided by FABF. All information shared in these sessions will remain confidential and will not be shared with other bidders. These discussions are intended to ensure that the Fund receives proposals that are well-informed and aligned with its specific needs as a public safety pension Fund. Scoring will be updated.

References will be checked and scored.

The Cost Proposals will be opened, and a cost score will be tabulated.

If appropriate, a Best and Final Offer will be requested, resulting in an amendment to the scoring.

#### A.2.13.2	Evaluation Criteria

The Proposals submitted in response to this RFP will be evaluated based on the following criteria:

Technical Proposal (Questionnaire and Attachments) – 65%

Demonstrations and Presentation – 20%

Cost Proposal – 15%

(Lowest Cost bidder receives all points in this category. All other bidder’s points will be calculated using the following formula [Lowest Bidder Cost/Other Bidder Cost * 15]).

The Evaluation Committee’s scores will be tabulated, and the Proposals will be ranked based on the numerical scores received. The rankings, however, will not be binding on the Board of Trustees of the Fund which reserves the right to make its selection based on its determination as to the proposal that best meets the needs of the Fund.

# Part B - The Retirement Plan Background

## B.1 Overview of Organization

### B.1.1 Organization and Staff

The general administration, management, and asset investments of the FABF are vested in an eight-member Retirement Board, four members of which are ex-officio and four members of which are elected by the participants in the Fund. The four ex-officio members are the City Treasurer, the City Comptroller, the City Clerk, and an appointed Deputy Fire Commissioner of the Chicago Fire Department.

The FABF is a multi-tiered pension fund of the City, and as such, is included in their annual financial reporting. FABF consists of thirteen (13) full-time employees. The Retirement Plan office is staffed with sixteen (16) authorized positions, including part-time and project-specific roles.

The roles of each of the Retirement Plan staff is as follows:

Executive Director – Serves the Board of Trustees by managing the day-to-day operations of the FABF Office. Will serve as the Procurement Manager over the vendor selection process for this RFP and the Project Sponsor for the scope and outcome of the Pension Administration (PAS) project.

Chief Financial Officer – Primary contact for finance, accounting, health care processing and investment-related activities.

IT Manager – Primary contact for technical and IT-related activities.

Benefit Services Supervisor – Primary contact for benefit processing-related activities.

Benefits Accountant – Primary contact for accounting-related activities.

Deputy Comptroller – Primary contact for financial compliance-related activities.

Investment Officer – Primary contact for investment-related activities.

Benefits Counselor II / Health Care Processing – Primary contact for health care-related activities.

Benefit Analyst / Counselor I – Primary contact for Benefit Counseling-related activities.

Benefit Analyst / Counselor II – Primary contact for Benefit Counseling-related activities.

Member / Annuitant Service Representative II – Primary contact for Member Service-related activities.

Benefit / Disability Analyst I – Primary contact for Disability Benefit-related activities.

Board Liaison / Benefit Analyst II – Primary contact for Board- related activities.

Programmer / Developer – Primary contact for technical-related activities.

PAS Project Manager (PT) – Primary contact for PAS-related activities.

Reception – Primary contact for members contacting or visiting the office and provides administrative support to the Executive Director and other FABF staff.

The Retirement Plan organizational chart is depicted in Figure 1.

Figure 1: Organization Chart

### B.1.2 Plan Provisions

More information about the Fund is available on the Fund (www.fabf.org) website.

### B.1.3 Key Processing Statistics

General statistics about the current pension administration are included in Table 2 below:

Table 2: The Retirement Plan Pension Administration Statistics

| Item | Quantity |
| --- | --- |
| Number of active members | 4,671 |
| Number of members receiving disability benefits | 278 |
| Number of inactive members (deferred vested and non-vested with an account balance) | 175 |
| Number of retirees receiving periodic monthly payments | 4,006 |
| Number of surviving spouses receiving periodic monthly payments | 1,178 |
| Number of children receiving periodic monthly payments | 82 |
| Number of parents receiving periodic monthly payments | 0 |
| Number of plans | 1 (with 2 tiers) |
| Number of contributing employers | 1 |
| Number of full-time, the Retirement Plan employees | 13 |
| Annual Number of Retirements | 219 |
| Annual Number of Disability Benefits | 37 |
| Annual Number of Deaths | 201 |
| Annual Number of Refunds / Partial Refunds | 16 / 51 |
| Annual Number of Enrollments – Active members | 234 |
| Annual Number of Beneficiary Changes | 300 |
| Annual Number of Contribution Reports (Statements) | 4,949 |
| Annual Number of Service Credit Purchases | 48 |

The volumes of documents currently printed as part of the legacy pension administration system are indicated in Table 3 below.

Table 3: Current Retirement Plan Printing Volume Estimates

The volumes of documents currently printed as part of the legacy pension administration system are indicated in Table 3 below.

| Printing Job | Approximate Volume | Frequency | Output Source |
| --- | --- | --- | --- |
| ACH advice | 270 | Monthly | Benfit payment changes are printed and mailed by FABF |
| ACH advice | 5,545 | Semi-Annually | January and December EFTs printed and mailed by 3rd party payroll processor |
| Checks | 100 | Monthly | Checks are printed and mailed by 3rd party payroll processor – Northern Trust |
| Member Contribution Statements | 5,000 | Annually | System report generates a report which is imported into a mail merge letter and converted into a pdf which is sent to a 3rd party printer to be printed and mailed (they are also electronically stored in FABF imaging system) |
| 1099s | 5,700 | Annually | Distributed and mailed by 3rd party payroll processor |
| Award Letters | 314 | Annually - Sent monthly as granted (majority in December) | System generates report each month for any new benefits granted which is imported into a mail merge letter. Printing, folding, and mailing are done by FABF. The reports are also stored in FABF’s imaging system. |
| Minimum Annuity Increase Letters | 300 | Annually (February meeting) | System generates report for all minimum annuity increases which is imported into a mail merge letter. Printing, folding, and mailing are done by FABF. The letters are also electronically stored in FABF’s imaging system. |
| Other Increase Letters | 20 | Annually - Sent monthly as granted | System generates report each month for any adjusted benefits which is imported into a mail merge letter. Printing, folding, and mailing are done by FABF. The letters are also electronically stored in FABF’s imaging system. |
| Retro Increase Letters | 500 | Once every 3-4 years | Only done when a new contract is ratified or there are lgislative benefit changes and retroactive benefits are re-cacalculated. System generates report for any adjusted benefits which is imported into a mail merge letter. Printing, folding, and mailing aredone by FABF. The letters are also electronically stored in FABF’s imaging system. |
| Annuitant Certification Letter (Jurat) | 5,600 | Bi-Annually | System report generates a report which is imported into a mail merge letter and converted into a pdf which is sent to a 3rd party printer to be printed and mailed (they are also electronically stored in FABF imaging system) |
| Report to Participants | 5,000 | Semi-Anually | Fund executive staff & Board members create report/letter, System generates a mailing adress reports. Report is sent to 3rd party pringer to be printed and mailed. |
| Election Mailings | 5,000 | Annually | System report generates a report of mailing addresses which is imported into a mail merge letter and converted into a pdf which is sent to a 3rd party printer to be printed and mailed. |

## B.2 Key Differentiators from Peers

What often makes system implementation projects more challenging is the unknown and/or the uniqueness of each client. In this section, the Retirement Plan has identified some key characteristics that differentiate FABF from other peer systems to help the Bidder community better understand FABF. The FABF pension calculation procedures have several distinctive aspects.

### B.2.1 Final Average Salary (FAS) Basis – Position Salary

The Fund calculates retirement benefits based on the member’s contractual salary (rank-based pay). In practice, as long as a firefighter works at least one day in a pay period, the full contracted salary for that rank and period is credited for pension purposes, regardless of any unpaid time. This approach simplifies FAS calculations given the complexity of firefighters’ schedules and premium pay. However, it necessitates an “Error and Deductions” process at retirement to reconcile any contributions owed for time that was non-pensionable (e.g., certain differentials). The current system does not automatically prorate salary for partial pay periods or mid-period promotions; staff sometimes manually split records or use custom scripts to manage mid-pay-period rank changes. The new PAS must be configured to accommodate this unique approach of using rank salary tables for pension calculations, and to manage mid-period changes and non-pensionable pay situations.

New contracts between Chicago Firefighters Local Union 2 and the City of Chicago are often ratified after a "current" contract expires. The system must account for retroactive salary adjustments and recalculate any benefits determined between the previous contract expiration date and the new contract ratification date.

### B.2.2 Employee Contributions

City fire service employees are required to participate and enroll in the retirement system. The FABF is a multi-tiered pension fund of the City, its single employer. The City sends fixed length formatted file with base, adjustment, and detail files to FABF and uses the same format for all areas of the City to which it reports payroll data.

Complete contribution processing services include manual and automated deduction reporting capabilities. Contributions from active members and the City are reported each pay period. Each participant’s total contribution percentage is currently 9 1/8% of salary broken down as follows:

7 1/8% for Firefighter’s Annuity

1 ½% for Spouse’s Annuity

3/8 of 1% for the Increment after Retirement (Annuity Increment) (no interest and this is only refundable to the member)

1/8 of 1% for Ordinary Disability Benefits (no interest and this is not refundable)

Contribution interest applies during years of active service at a rate of 3% interest.

Salaries are kept as pensionable and non-pensionable based on career salaries for positions / rank / grades. The employer provides promotion date and contract information that can change an entire classification of employees. FABF uses salary from contract for benefit calculations as long as the employee works one day in a pay period and not salary from the City to account for potential differences with them having a day off.

### B.2.3 Qualified Domestic Relations Orders (QDRO/QILDRO)

The Fund only honors pension division orders in the form of a Qualified Illinois Domestic Relations Order (QILDRO), as required by the Code. Non-QILDRO divorce orders are not accepted for benefit splits. This policy should be reflected in procedures and possibly in system design (e.g., flagging when a QILDRO is on file for a member).

### B.2.4 Benefit Exceptions and Special Cases

The plan includes numerous special benefit provisions that require careful administration. For example, Tier 2 survivors’ benefits involve choosing the greater of several calculations (new legislation introduced alternate benefit formulas for Tier 2 death benefits, requiring the system to compute multiple scenarios and grant the highest benefit). The minimum benefit provisions (125% or 150% of Federal Poverty Level thresholds for certain retirees and widows) are applied via an annual review each February. Conditions such as remarriage of widows have changed over time (older rules terminated benefits on remarriage; current law does not, except that one cannot receive two survivor benefits by marrying another firefighter) – legacy data exists to track historical rules. The plan’s complexity is higher than usual for a Fund of this size, partly due to its many unique provisions codified in the Code. These will need explicit requirements and thorough testing in any new system.

### B.2.5 Post-Retirement Health Subsidies

While FABF does not administer a health insurance program (retirees obtain coverage through the City or union sponsored plans), the Fund does deduct retiree health premiums for two City-sponsored plans (currently Blue Cross Blue Shield and Aetna) from pension payments and remits those funds to the providers. Additionally, the Fund pays a small monthly health care subsidy to eligible retirees pursuant to the Code in the following amounts: $55 or $21 per month, depending on age and retirement date. (The City reimburses the Fund for these subsidies.) The new PAS should be configured to handle such supplemental benefits and deductions, including rules based on hire/retirement dates for eligibility.

### B.2.6 Service Credit Purchases

A member with service eligible for purchase may apply to the Retirement Plan. Eligible service may be purchased under the following service types:

In-Service Military Service Time

Pre-Employment Military Time

Chicago Policeman Time

Suspension Time

Alderperson / Member of City Council Time

Members are invoiced for the purchase cost, which must be fully paid prior to the retirement date.

No other purchase of service option is currently allowed by the Code provisions.

### B.2.7 Refund of Spousal Contributions (No DROP Program)

While the Code does not currently require the FABF to administer a Deferred Retirement Option Plan (DROP), the Fund administers unique refund rules upon retirement. If a retiring firefighter is unmarried at retirement, the individual can receive a refund of all their spouse contributions (1½% portion of salary), with interest, in a lump sum. Many retirees who take a “spouse contribution refund” later repay it if they marry post-retirement (since a marriage after retirement can restore survivor benefits). The PAS must track these refunded contributions and allow reinstatement payments if the member retires and later remarries.

### B.2.8 Disability Processing

The Fund administers three statutory disability types—occupational, duty, and ordinary, each with distinct eligibility rules and benefit outcomes. Disability cases are initiated directly with the Fund rather than through the City’s HR Department, and once approved, disabled members become payees, with the Fund responsible for payroll, communications, and ongoing benefit administration.

FABF requires that the System must support occupational disability benefits that may occur near or after retirement eligibility, including continued disability status, adjudication outcomes, and subsequent survivor benefit applications where death occurs while a member is in occupational disability status.

Members who intend to file for disability benefits must sign an official End of Employment form with the employer and submit a completed Disability Application packet to the Fund. The Fund typically meets with members preparing to apply for disability where they complete the application, supporting statement, and authorization for release of medical records. The Fund then gathers all required medical records and may assign a case manager or independent physician to evaluate the member.

The disability benefit is calculated inside the current PAS. Members applying for Duty Disability receive 75% of the member’s current salary plus $30 per child under age 18 (the child’s benefit is not to exceed 25% of the participant’s salary at the time of the grant). Members applying for Occupational Disease Disability must have a minimum of seven years active service, their benefit amounts to 65% of the salary the member was receiving on the date of removal from payroll plus $30 per child under age 18 (the total benefits paid cannot exceed 75% of the salary at the time of grant). Ordinary Disability benefits are equal to 50% of the salary at the date the disability occurs less than 9% for pension deductions (for a total of 41%).

A hearing in front of the Board is scheduled as soon as possible after all required documentation is received following the disability date to determine whether the disability is granted and to determine any required case management going forward.

‘If a member has been on Duty or Occupational disability for over 10 years, the members current benefit is compared to 50%of the current salary attached to the rank and grade held by the fireman at the date of disability. If or when 50% of the current salary becomes more than the original benefit calculation, the benefit is recalculated by the system and presented to the Board for an increase in benefits.

If the member is granted a Disability Benefit, benefit payments commence on the first of the month following the approval date and are retroactive back to the disability benefit date.

### B.2.9 Death and Survivor Processing

Death notifications may come from a beneficiary, a family member or via the ABL, Berwyn, or PBI Certideath system. Additionally, access to the State of Illinois database for Public Health is also available. On notice of a death, the Retirement Plan requests a death certificate and sends appropriate forms to begin processing death benefits.

When a retiree’s death is reported the Fund determines if there is a partial payment due to their heirs or if the Fund is owed money due to an overpayment of their last check. If a retiree death is reported late and benefit payments were made after the death, the Retirement Plan will first request the funds back from the bank via a bank reclamation request. Any remaining monies must be repaid before any additional benefits are paid. If a retiree is owed money for their final payment, the Fund contacts the appropriate beneficiary to complete a partial payment application. Once completed, the application is presented to the Board and approved for payment.

Active members are asked to designate a beneficiary(ies) at the time of enrollment in the Fund and can change or update beneficiary designations anytime thereafter. When a member dies, the Fund contacts the appropriate beneficiary(ies) to complete a death benefit application. The current System calculates the amount of the death benefit (if eligible) and any non-taxable portion; Fund staff then reviews the calculations. Once application is completed, the application is presented to the Board and approved for payment.

If a member dies without eligible surviving spouse, children, or parents; Fund staff determines if any amounts are owed to the estate of the deceased member. If staff determines there is a refund to estate outstanding, the Fund contacts the appropriate beneficiary(ies) to complete a refund to estate application. Once application is completed and the Fund has received all required documents, the application is presented to the Board for approval.

If a member dies with an eligible spouse, the Fund has the surviving spouse complete an application for spousal annuity, direct deposit form, and federal withholding form. The System calculates the amount of the surviving spouse’s annuity and any non-taxable amounts, then Fund staff reviews the calculations. Once application is completed, the application is presented to the Board and approved for payment. If the surviving spouse applied for compensation widow benefits (Duty death), medical documentation is received and a hearing is held by the Board to determine eligibility. Compensation widow benefits are presented to the Board for increases with all future contract increases.

If a member dies with an eligible child, the Fund has the surviving child’s parent or legal guardian complete an application for child’s annuity. The system calculates the amount of the child’s benefit and Fund staff reviews the calculations. Once application is completed, the application is presented to the Board and approved for payment. If the child is applying for duty death child’s benefits, medical documentation is received and a hearing is held by the Board to determine eligibility. If the child is over 18 and eligible due to handicapped status, medical documentation is received and a hearing is held by the Board to determine eligibility. This benefit is presented to the Board for increases with all future contract increases.

If the member dies without an eligible spouse or children, and the member was contributing to the support of the member’s parent or parents, the surviving parent(s) can complete an application for parent’s annuity. Once the application is completed and the Fund has received satisfactory proof that the member was contributing to the support of the parent, the application is presented to the Board and approved for payment. This benefit is presented to the Board for increases with all future contract increases.

The System must support survivor benefit determinations that are contingent on the member’s status at time of death, including active service, retirement, or occupational disability.

### B.2.10 Workflow & Approval Processes

The Fund’s transaction processing is largely manual. For example, retirement applications are prepared by a benefits counselor and calculated by a specialist, but final benefit approval is not systematically double-checked by a second person or automated control. This represents a potential internal control gap. In the current System, all benefit payments and changes must be approved by the Board; accordingly, the System produces a Board docket (agenda) and a summary of board actions each month, which are critical for governance and transparency. However, the system-generated reports sometimes omit on-the-fly changes (e.g., Trustee adjustments during meetings), requiring manual corrections to official records. Additionally, financial adjustments (e.g., error corrections, contribution audits, retroactive pay) are handled via off-system calculations and then input into the system or Great Plains, often with spreadsheets as support. There is an opportunity to improve workflow automation and built-in controls in the new system (e.g., automatic routing for approval, integrated checklists, and calculations that require dual approval on exceptions).

## B.3 Current Business Processes – Supported by Current PAS

The current processes described in this section and subsections are administered using a custom Pension Administration System (PAS) that must be replaced with the new PAS being proposed by the Bidder and aligned with the new functionality described in Part C – Project Scope of this RFP.

Detailed future state requirements supporting these sections are identified in Attachment 2 - FABF Functional Requirements.

### B.3.1 Member Maintenance

Member maintenance is a generic function for setting up, maintaining, correcting, and adjusting member information.

Members personal information (name, DOB, SSN)

Demographic changes (address, phone, email, marital status)

Employment events (hire, termination, leaves)

Contribution and service adjustments

### B.3.2 Member Refunds

Members withdrawing before age 50 or with less than 10 years of service, who are not entitled to an annuity, may request and receive a refund of contributions for annuity increment, firefighter’s annuity with interest, and spouse’s annuity with interest. Employer Contributions and employee contributions for ordinary disability benefits are not refunded.

The member is required to apply for a refund. The tax-deferred portion of Accumulated Employee Contributions may be rolled over to a qualified plan account. The separated member may elect to receive part of the Accumulated Employee Contributions balance as a refund and part as a rollover.

The refund must be approved by the Board before it is paid.

### B.3.3 Seminars and Counseling

The Retirement Plan provides counseling appointments to members both as part of the retirement process and upon request. FABF provides a personal hands-on (a.k.a. white glove) approach to their retirees. Retirees need to contact their Human Resource Representative prior to scheduling an appointment with FABF. Due to this requirement, FABF does not accept walk-ins.

### B.3.4 Pension Estimates

The Retirement Plan’s public website has a basic calculator. The member can manually perform a calculation by entering all the key pieces of information into the calculator to determine a projected benefit amount. FABF staff perform calculations manually in an Excel spreadsheet, or through the PAS application, depending on the type of estimate being calculated (minimum formula, Tier 2, or earned (age and service) estimates).

Estimates are also provided to eligible members who have applied for retirement. The Member Services representative completes the estimate and mails / emails the result to the member.

### B.3.5 Power of Attorney (POA) and Guardianship

The Retirement Plan accepts Power of Attorney (POA) and Guardianship designations, with the proper supporting documentation, for members of the retirement system. POA/Guardianship designations have an effective date and are automatically end-dated on the member’s death date.

A member, retiree, spouse, or dependent child may have a legal guardian appointed to protect the person’s interests. Benefit applications and changes which may impact the benefit must be submitted by the guardian. Correspondence needs to be sent to the guardian. When reviewing a member’s or payee’s information, it should be clear that a guardianship exists for the person with an effective start date.

### B.3.6 Beneficiary Maintenance (Active Members)

Members may add, change, or remove a beneficiary(ies) designation by completing a Beneficiary Designation Form and submitting it to the Retirement Plan. Members may elect both primary and contingent beneficiaries and may also designate a trust or estate as the beneficiary.

### B.3.7 Retiree Group Insurance Administration

While FABF does not administer a health insurance program (retirees obtain coverage through the city or union plans), the Fund does deduct retiree health premiums for two City-sponsored plans (currently Blue Cross Blue Shield and Aetna) from pension payments and remits those funds to the providers. Additionally, the Fund pays a small health care subsidy to eligible retirees from a past settlement: $55 or $21 per month, depending on age and retirement date. (The City reimburses the Fund for these subsidies) The new PAS should be configured to handle such supplemental benefits and deductions, including rules based on hire/retirement dates for eligibility.

### B.3.8 Pension Processing

Members eligible for retirement benefits and who intend to retire must sign an official End of Employment Form with the employer and submit a completed Retirement Application packet to the Retirement Plan. Members who submit a retirement application will be presented to the Board for approval in the meeting the month following their retirement date or date of application, whichever occurs later. Benefit payments commence on the first of the month following Board approval and are paid retroactively back to the date of retirement.

The Retirement Plan typically meets with members preparing to retire where they complete the application and other necessary forms, including direct deposit, health insurance, union dues election, tax deductions, and monthly deduction forms. This information is entered manually into the current PAS.

The retirement benefit is calculated in the current PAS for most benefit types and is reviewed by staff.

After the payment has been set up, payees can send in forms for address, direct deposit, and tax changes. The Retirement Plan reviews these requests, then, if approved, enters the changes into the current PAS.

### B.3.9 Retirement Benefit Adjustments

Adjustments include salary increases due to contract settlements that were ratified after retirement or legislative changes often require benefits to be recalculated and retroactive payments made to the member.

Overpayments may result in a monthly reduction of benefits until fully repaid.

### B.3.10 General Ledger

The Retirement Plan utilizes Great Plains to maintain the General Ledger (GL). All entries into the GL are manual.

There is no integration between the current PAS and Great Plains.

### B.3.11 Monthly Board Reporting

The Monthly Board reports are prepared using reports generated from the current PAS for the approval of new benefit payments.  This report is then manually added to for items outside of the PAS for items such as legal and investment items.

### B.3.12 Refund of Contributions Return to Work

A participant that received a refund of their contributions and subsequently re-enters service, may re-establish past service credit with the Fund by repaying the refund amount plus interest within two years after the date of re-entry into service. The Fund will utilize the re-entry date for all purposes under the Code for participants that re-enter service and do not repay refunds of contributions and the required interest within the two-year period provided.

### B.3.13 Missing/Lost Benefit Checks

Once the Retirement Plan is notified of a payment that was not issued, lost, or misdirected, the original payment is cancelled, and a new payment is reissued under a new check number after a waiting period of ten business days. The reissue of payment is managed through the current PAS, and the new check is issued by the third-party processor.

### B.3.14 Income Verification

Upon request, and for newly granted benefits on a monthly basis, the Retirement Plan provides the payee with an income verification statement displaying the valuation and proof of a member’s pension benefit. The Award letter details are used to show verification of pension income from the Retirement Plan.

### B.3.15 Annual Actuarial Processing

The current PAS produces Actuarial Valuation extracts. The files are sent to the Retirement Plan’s actuary annually in order to conduct the Valuation process.

### B.3.16 Member Contribution Statements

The Retirement Plan provides annual member contribution statements for active members of the fund. The Retirement Plan coordinates the mailing of statements with an outside printer.

### B.3.17 1099Rs

The Retirement Plan provides an annual 1099-R file to the plan’s third-party payroll processor, who then generates and mails the 1099-R forms to the participants.

### B.3.18 Pension Payroll

Pension payments are issued monthly on the last business day of the month through the current PAS. Pension Benefit payments are paid one (1) month in arrears and include deductions for retiree insurance, tax and other withholdings, as elected or authorized by the retiree or survivor. Payments are issued as direct deposit. There are approximately 100 retirees receiving pension benefits via paper checks.

Pension benefits are subject to federal tax, except for any portion of the benefit attributed to after-tax funds (e.g., after-tax contributions, Credited Service purchased with after-tax funds).

Retirees and survivors receiving payments may elect to withhold taxes by submitting a completed W-4P form to the Retirement Plan. If no W-4P is submitted, taxes are withheld at a default withholding rate (Single with 0 exemptions).

Income tax withholding instructions can be changed anytime by submitting a new W-4P form to the Retirement Plan. The System must be capable of supporting optional state tax withholding for benefit payments, including scenarios where a member elects withholding based on residency outside Illinois.

### B.3.19 Interfaces

The new PAS may provide the opportunity to share more information with external stakeholders than currently available with the current PAS. The Retirement Plan requests the PAS Bidder to anticipate as many as 25 interfaces with external stakeholders. The System must support optional state tax withholding for benefit payments and the ability to consume periodic reverse data feeds from external custodians, such as Northern Trust, for reconciliation or limited updates. The Fund will remain the system of record for member servicing and data maintenance.

The following section identifies the current interfaces supported by the Retirement Plan’s PAS.

| Name | Inbound / Outbound | Automation Yes/No | Format | Frequency | External Stakeholder |
| --- | --- | --- | --- | --- | --- |
| Contributions Reporting | Inbound | Yes | City of Chicago | Semi-Monthly | City of Chicago |
| Berwyn Group (Death Audit) | Inbound / Outbound | Yes | Berwyn | Monthly | Berwyn Group |
| IDPH (Death Audit) | Inbound / Outbound | Yes | IDPH | Monthly | IDPH |
| ID.me | Outbound | Yes | ID.me | Periodic | ID.me |
| Actuarial Data | Outbound | No | Segal | Annually | Segal |
| Auditor Data | Outbound | No | Legacy | Annually | Legacy |
| DocuWare (Document Management) | Inbound | Yes |  | On Demand | Impact |
| Health Benefit Deduction City of Chicago | Inbound / Outbound | Yes | City of Chicago | Monthly | City of Chicago |
| Health Benefit Deduction Medicare providers | Inbound / Outbound | Yes | Blue Cross / Aetna | Monthly | Blue Cross / Aetna |
| Great Plains | Outbound | No | Njevity |  | Njevity |
| Third Party Payroll Processor | Outbound | Yes | Northern Trust | Monthly and Ad-hoc | Northern Trust |
| Payroll Reconciliation File | Inbound | Yes | Northern Trust | Monthly and Ad-Hoc | Northern Trust |
| Board Effects | Outbound | No |  | Monthly | Dilligent |
| Office 365 | Outbound | Yes | Microsoft | Ad-hoc | Microsoft Teams / Outlook / OneDrive |
| Comcast Voice Edge | Inbound | Yes | Comcast Corporation | On Demand | Comcast Corporation |
| NAUPA report | Outbound | No | Bidder-specific | TBD | State of Illinois Unclaimed Property Website |
| IRS | Inbound / Outbound | Yes | IRS specific | Monthly and Ad-hoc | IRS |
| Chase FABF Payroll | Inbound / Outbound | Yes | Chase | Semi-monthly | Chase |
| Pgp Encryption Software | Integration | Yes | Bidder Specific | Daily | Third parties |
| Secure 32 | Outbound | Yes | Northern Trust | Annually | Northern Trust |
| Third-Party Printer | Outbound | No | PDF | Ad-Hoc | Printer |

### B.3.20 Current Forms

The following section identifies the current forms for the Retirement Plan’s PAS which may trigger workflow in the new PAS or be supporting document to a process. In order to send change of address and change of beneficiary forms directly to the fund through email, members are directed to use ID.me | Firemen's Annuity and Benefit Fund of Chicago to submit a request for an electronic form.

The Retirement Plan requests the PAS Bidder to anticipate as many as 75 forms. Each form may be printed for distribution or electronically through secure email or portal.

The following section identifies some of the current forms produced by the Retirement Plan’s PAS.

| Form | Process Area |
| --- | --- |
| - Member Information Sheet | Member Maintenance |
| Death Benefit Directive | Member Maintenance |
| Email Authorization | Member Maintenance |
| Annuity at Other Funds Acknowledgement | Member Maintenance |
| Gift Fund Reserve Notification | Member Maintenance |
| Benefits Enrollment - Insurance Enrollment | Retiree Group Insurance |
| Benefits Enrollment - Insurance Deduction Authorization | Retiree Group Insurance |
| Beneficiary Designation | Beneficiary Maintenance |
| Direct Deposit Authorization | Pension |
| Direct Deposit Stop | Pension |
| Direct Deposit Change | Pension |
| Fed Tax W-4P | Pension |
| Pension Application | Pension |
| Disability Application – Duty with Supporting Statement as a second page | Pension |
| Disability Application – Occupational with Supporting Statement as a second page | Pension |
| Disability Application – Ordinary with Supporting Statement as a second page | Pension |
| Credit Union Deduction Authorization | Pension |
| Gift Fund Authorization | Pension |
| Refund of Contributions Application - Members | Member Refunds |
| Refund of Contributions Application - Estate | Member Refunds |
| Purchase of Service – Pre-Employment Military | Service Credit Purchases |
| Purchase of Service – Alderperson / Member of City Council Time | Service Credit Purchases |
| Change of Address | Member Maintenance |
| Change of Address Winter / Summer | Member Maintenance |
| Change of Address to PO Box | Member Maintenance |
| Request to Reside Out of State | Member Maintenance |
| Authorization to Release Medical Records | Member Maintenance |
| Refund Distributions Rollover Options | Member Refunds |
| Refund Distributions Rollover Options - QILDRO | Member Refunds |
| Request to Address the Board | Board Liaison |
| Change of Email | Member Maintenance |
| Email Authorization | Member Maintenance |
| Charity Allocation Form from City of Chicago | Member Maintenance |
| Authorization for Health Insurance Deduction | Pension |
| Occupational Disability While Retired Member Acknowledgement | Disability Maintenance |
| Telephone Number Change | Member Maintenance |
| Monthly Deduction Authorization | Pension |
| Union Dues Deduction Authroization | Pension |
| Refund of Spousal Contribution Application | Member Refunds |
| Death Benefit Application | Death and Survivor |
| Partial Payment Application | Death and Survivor |
| Spouse’s Annuity Application | Death and Survivor |
| Child’s Benefit Application | Death and Survivor |
| Parent’s Annuity Application | Death and Suvivor |
| QILDRO Order | Pension |
| QILDRO Alternate Payee Application for Benefits | Pension |
| QILDRO Calculation Order | Pension |
| QILDRO Consent | Pension |
| Doctor ReExam Form | Disability |

### B.3.21 Current Letters

The new PAS may provide the opportunity to communicate better with the membership than currently available with the current PAS. The Retirement Plan requests the PAS Bidder to anticipate as many as 200 pieces of correspondence. Each piece of correspondence may be printed for distribution or electronically through secure email or portal.

The following section identifies some of the current letters produced by the Retirement Plan’s PAS.

| Letter Name | Process Area |
| --- | --- |
| - New Retiree Letter | Pension |
| New Retiree Tax Notice | Pension |
| Levy notice | Pension |
| QILDRO Notices | Pension |
| Incomplete form | Pension |
| Monthly estimated benefit | Pension |
| Option Confirmation | Pension |
| No Retirement Application | Pension |
| Missing HR Notice | Pension |
| Option Choice Verifying Docs | Pension |
| Adjustment to benefit | Pension |
| Adjustment to Tax Notice | Pension |
| Overpayment | Pension |
| Incomplete Application | Pension |
| Returned Benefit Payment Inactive | Pension Payroll |
| Award Letter | Income Verification |
| Beneficiary Refund | Death and Survivor |
| Initial Deceased Letter | Death and Survivor |
| Estate Required | Death and Survivor |
| Change of Beneficiary | Death and Survivor |
| Contingent-Verified Death of Primary | Death and Survivor |
| New Survivor Grant Letter | Death and Survivor |
| New Survivor Tax Letter | Death and Survivor |
| Adjustment to Survivor Benefit | Death and Survivor |
| Adjustment to Survivor Tax Notice | Death and Survivor |
| Survivor Termination Letter | Death and Survivor |
| Notice of Hearing | Death and Survivor |
| Notice of Hearing | Disability |
| Disability Not Approved General | Disability |
| Disability Acknowledgement | Disability |
| Disability Approved | Disability |
| Annual Disability Cover Letter | Disability |
| Disability Estimate Letter | Disability |
| Disability Termination Letter | Disability |
| Child’s Disability Benefit Termination | Disability |
| Out of State Letter | Disability |
| Adjustment to Disability Letter | Disability |
| Options upon Disability Termination | Disability |
| ReExam Appointment Letter | Disability |
| Case Management Letter | Disability |
| Continued Disability | Disability |
| Retirement Date Confirm | Member Maintenance |
| Service Years Confirm | Member Maintenance |
| Change of Address-Enclose Form, Old Address | Member Maintenance |
| Deceased Letter | Member Maintenance |
| Resign-Remain Eligible to Retire | Member Maintenance |
| Confirmation and amount | Member Refunds |
| Previous Refund | Member Refunds |
| Active Employee-General | Member Refunds |
| Adjust Amount-Multi-reason Template | Member Refunds |
| Refund repayment letter | Member Refunds |
| Financial Institution Returned Check | Member Refunds |
| How to Get a Refund | Member Refunds |
| Need Separation Letter | Member Refunds |
| Still an Active Employee | Member Refunds |
| Unclaimed Contributions | Member Refunds |
| Direct Deposit-Need Direct Deposit Form for Change | Pension Payroll |
| Need Notarized POA | Power of Attorney and Guardianship |
| Medicare Eligible Turning 65 Letter | Retiree Group Insurance |
| Request Certificates | Member maintenance |
| Credit Union Payment Amount Request | Pension |
| Service Purcahse Letters | Member Maintenance |
| Divorce Estimate Letters | Pension |
| Contribution Statements | Member Maintenance |
| Information Sheets | Member Maintenance |
| Jurat Letter | Pension Payroll |

### B.3.22 Current Reports

The new PAS may provide the opportunity for better reporting and tracking of administrative activity than currently available with the current PAS. The Retirement Plan requests the PAS Bidder to anticipate as many as 300 formatted reports.

The following section identifies some of the current reports produced by the Retirement Plan’s PAS.

| Report Name | Process | Group |
| --- | --- | --- |
| - Deceased Payees (this pay period) | Pension Payroll | Retiree |
| Payroll Status Change | Pension Payroll | Retiree |
| New Payee Benefits | Pension Payroll | Retiree |
| New Payee Deductions | Pension Payroll | Retiree |
| New Payee Retiree | Pension Payroll | Retiree |
| Benefit Adjustments | Pension Payroll | Retiree |
| Deduction Adjustments | Pension Payroll | Retiree |
| Inactive Payees | Pension Payroll | Retiree |
| Benefits Adjustment | Pension Payroll | Retiree |
| Deduction Adjustment | Pension Payroll | Retiree |
| Voucher (Replacement Payroll) Register | Pension Payroll | Retiree |
| Payroll Check Register | Pension Payroll | Retiree |
| Insurance Report (Non-Direct / Direct Pay) | Pension Payroll | Retiree |
| Gross Pay Changes for Finance Balancing | Pension Payroll | Retiree |
| Benefit Changes Letters | Pension | Retiree |
| Deceased Members With Balances | Death and Survivor | Active |
| Recent Distributions with New Contributions | Member Refunds | Active |
| New Retirees Report | Pension | Retiree |
| Retirees with Pension Account Balances | Pension | Active |
| Inactive Members | Contribution Reporting | Active |
| Distribution Forms (Requests) | Pension Payroll | Active |
| Distribution Checks | Pension Payroll | Active |
| Contribution History Reports | Contribution Reporting | Active |
| Annual Interest Posted | Contribution Reporting | Active |
| Insurance Census Spreadsheets | Retiree Group Insurance | Retiree |
| Pension Account Balances Reports | Contribution Reporting | Active |
| Active contribution exception reports | Contribution Reporting | Active |

## B.4 Manual Tasks and Desired Automation

The following identifies a number of tasks that are manual which the Retirement Plan believes could be incorporated and automated with a new PAS. To help support the requirements, the subsections below describe the current manual efforts and the desired automation which the Retirement Plan may include as part of the PAS replacement project or a future project.

### B.4.1 Retiree Group Insurance Administration

The Retirement Plan currently provides pass-through processing of Health Benefit Deductions for the City of Chicago and Health Benefit Deductions for Medicare Providers.

### B.4.2 Employer Self-Service

There currently is no self-service portal for the employers. The single employer reports their full-time and part-time employee earnings via fixed length flat file. The information is then imported by the Retirement Plan into the current PAS rather than having a secure data entry portal which validates the entry by the employers prior to submission to the Retirement Plan. There is no plan for the new PAS to provide an employer portal.

### B.4.3 Member Self-Service

There is currently no member or retiree self-service portal. Member Self-Service has the potential to shift many current activities from the Retirement Plan to the member.

The desired functionality for member self-service includes:

Self-service Registration and Authentication

Estimates

View Member Information (Service Credit, Salary, Contribution Balances, etc.)

Address Changes (Non-active members)

Direct Deposit Elections

Tax Withholding Elections

Reprint Statement of Contribution

Print Income Verifications (Award Letters)

Appointment/Seminar Registration

Secure Document Upload

Beneficiary Information

### B.4.4 Call Tracking and Workflow

Incoming calls are tracked on Excel spreadsheets and assigned to the appropriate staff member for processing or response. Mail is sorted and distributed to staff members for processing. Each staff member continues to manage their workload on an individual basis. Physical file folders are pulled from files, and information is retrieved from the document management application to complete a process step (e.g., “work the case” or “approve for payment”).

### B.4.5 Document Management (Imaging)

The Retirement Plan uses DocuWare as the document management system. Incoming documents and outgoing documents that are copied/printed are scanned by staff. The documents (PDF) are then made available for viewing by the Retirement Plan staff in the DocuWare system. Currently there is no system integration between the current PAS and DocuWare system. Optionally, the PAS proposal should include built-in document management, have a seamless integration with FABF’s document imaging system, so that records (applications, forms, letters) are linked to member accounts and tasks are routed automatically or specifically exclude the integration to DocuWare.

### B.5 Current Technical Environment

The sections that follow include descriptions of the technical capabilities currently available to the Retirement Plan. The Bidder should consider these capabilities when responding to this RFP. The Bidder should identify recommendations for server, desktop, remote access, and printer upgrades which will prepare the Retirement Plan for the implementation and production use of a new PAS.

Figure 2 below illustrates at a high level the data flow within the current environment.

Figure 2: Data Flow Diagram

### B.5.1 Technology Staffing and Support

The Retirement Plan has one (1) internal resource providing day-to-day technical support and assistance; along with various business processing / operational duties (i.e., processing of employer contributions files and execution of monthly pension payroll).

There is one (1) internal resource who is responsible for all aspects for system support, addressing issues, implementing enhancements, and generating reports and queries for the current PAS solution.

The current PAS is a DataFlex proprietary system (4GL code). The new owner of Data Flex is Data Access Worldwide, a third-party bidder that provides support for the current PAS. The data has been moved to and currently supported by a MS SQL Server database.

### B.5.2 Desktop Computing

The Retirement Plan’s workstation computers are running Microsoft Windows 11. Staff log into a terminal system to gain access to the PAS and other applications. Application software typically found on the Retirement Plan workstations is presented in Table 4 below:

Table 4: The Retirement Plan's Current Workstation Software

| Software Name | Purpose |
| --- | --- |
| Microsoft Office Apps | Office Productivity Tools (Word, Excel, PowerPoint, Outlook) |
| Adobe Acrobat Standard DC | PDF Reader, converter and editor |
| Microsoft Teams | Instant Messaging / Chat |
| Microsoft Office 365 |  |
| Microsoft Edge | Internet Browser |
| Mozilla Firefox | Internet Browser |
| Google Chrome | Internet Browser |

### B.5.3 Remote Computing

The intake of documents is not fully integrated with transaction processing. Incoming paper forms are typically received and opened by front-desk staff, who then physically route them to the appropriate department/person for processing. This means employees often work off paper copies, then scan and index documents for archival. There is interest in moving to a more digital workflow, where documents are scanned upon receipt and electronically routed for processing with less manual paper handling. FABF is interested in pursuing a system capable of providing remote computing capabilities.

## B.6 Current Business Applications

The sections that follow include descriptions of the major business applications the Retirement Plan currently runs. The Retirement Plan will assume responsibility for (i.e., through a service provider) all operational and programming support of its current systems. The Bidder will have no responsibilities in this regard. Additionally, the Retirement Plan will assume responsibility for all activities relating to the shutdown / decommissioning of the current PAS after cutover to the new solution.

Major applications supporting the current retirement administration operations of the Retirement Plan are presented in Table 5 below.

Table 5: The Retirement Plan's Current Major Applications

| Application | Purpose |
| --- | --- |
| PAS (custom using DataFlex) | Pension Administration System |
| Great Plains | Accounting Software |
| Comcast Voice Edge | Using Polycom IP phones |
| Microsoft Office 365 | Word for mail merge and manual letters Excel for tracking and reporting Teams for meetings OneDrive for shared files Outlook for emails |
| DocuWare | Imaging System |
| WYN Reports | Report Generation Tool |
| Adobe Acrobat Pro | Creation of communication materials |

The integration points between these systems are manual.

# Part C – Project Scope and Specification of Requested Services

The primary objective of this project is to implement a stable, state-of-the-industry, fully integrated solution capable of supporting the Retirement Plan’s mission for the next decade and beyond. It must enable the Retirement Plan staff to perform all their current duties associated with calculation of member retirement estimates and benefits, processing contribution reporting information, maintaining service credit information, retiree insurance deductions, pension payroll, contribution refunds, service credit purchases, related financial reconciliation and integration, and retirements. Retirement processing includes but is not limited to researching / reviewing the member's service credits and contribution history, calculating benefits, setting forth retirement options, adding the member to the benefits payment capability. At a minimum, a new solution must provide all the functions of the existing system (B.3 Current Business Processes – Supported by Current PAS) used to conduct the Retirement Plan business.

Option 1 – Custom-Built System (FABF-Owned Solution)

- Scope and Ownership – The bidder will design, develop and implement a custom pension administration system that meets FABF’s requirements. All proprietary system source code and related intellectual property (other than third-party components) shall become the property of FABF. This option aligns with procurement regulations requiring government entities to obtain ownership rights in custom software developed with public funds.

Hosting Flexibility – The system must be capable of being hosted by FABF internally or externally (e.g., on an Infrastructure-as-a-Service cloud such as Amazon Web Services or Microsoft Azure). In an IaaS model, FABF will control the operating system and applications while the provider manages the underlying infrastructure. Bidders must describe any technical requirements or limitations for each hosting scenario.

Internal Support Capability – The custom solution should use maintainable and transparent technologies so FABF’s internal IT resources can perform routine support, maintenance, and enhancements after implementation. Adequate documentation and knowledge transfer must be provided.

10-Year Support Services – Bidders shall include pricing for any post-implementation support services for up to ten (10) years. These services may be engaged at FABF’s discretion and must include:

Annual system maintenance and helpdesk support;

A block of hours for system enhancements and upgrades;

Training of FABF IT resources for the maintenance and support of the PAS solution;

License of any additional third-party components;

Service-Level Agreement (SLA) terms for response and resolution times.

Option 2 – Commercial Off-The-Shelf (COTS) Solution (Bidder-Hosted Service)

- Use of Existing Product – Bidders will propose to configure and, if necessary, minimally customize their existing COTS software product to meet FABF’s requirements. In this model, the bidder will license the software to FABF rather than transferring ownership, so the source code and intellectual property remain with the Bidder.

- Bidder Hosting and Support – The bidder will host, maintain, support and enhance the solution for the duration of the contract. The Bidder must provide a robust Service-Level Agreement covering system availability, performance, security, scheduled upgrades, and support response times.

- Ten-Year Cost Proposal – Bidders must provide a ten (10)-year total cost of ownership using the Attachment Cost Proposal. Costs must include:

Implementation services (configuration, migration, integration, testing, training) to meet the RFP Requirements;

Any Annual software licensing or subscription fees;

Hosting and infrastructure costs;

Annual maintenance and support (including helpdesk, tax table updates, and routine product upgrades);

A block of hours per year for Enhancements and upgrades;

SLA terms with defined uptime and response metrics.

To meet these objectives, the remainder of Part C – Project Scope identifies the functionality desired, the technology expected, as well as the supporting implementation services expected of the Bidder / Implementer.

## C.1 Business Functionality

The current business processes as described in B.3 Current Business Processes – Supported by Current PAS of the RFP, must be automated in a manner that allows for the full replacement of the current PAS solution. The functionality must support the execution of all processes (business rules) required in accordance with governing laws, Board policies, etc. that are in effect on the day of contract execution.

A requirements matrix is included with the RFP as “Attachment 2 - FABF Functional Requirements.” Column D, entitled “Mandatory / Optional,” is used to designate whether the requirement is intended to replace the functionality of the current PAS system and business processes, as described in Section B.3 Current Business Processes – Supported by Current PAS, or to provide optional functionality the Retirement Plan may elect to implement as part of the original project, or in a later implementation project. While the Retirement Plan reserves the right to select one of these options, the Bidder is required to provide a response to each of these requirements as specified in the Bidder Instructions.

Mandatory Requirements

The mandatory requirements will replace or add to the current PAS functionality to FABF’s expectations, but it is expected the new system will result in:

Improved service levels for members

Improved, centralized management of member and retiree information.

Improved accuracy of all information collected, maintained, and provided by the Retirement Plan

Improved timeliness and accuracy of responses to members' inquiries

Improved system audit and control capabilities

Within the requirements matrix, the categories of the functional requirements (Column B) are as follows:

| Plan Rules | Death Processing |
| --- | --- |
| Audit & Security | Disability |
| Beneficiary Maintenance | General Ledger |
| Benefit Estimates | Interfaces |
| Benefit Calculations | Member Maintenance |
| Contact Management | Payroll |
| COLA or Automatic Annual Increase | POA / Guardian |
| Counseling | Service Purchase |
| Correspondence | Reporting |
| Contribution Reporting | Workflow Management |
| Court Orders (QILDRO) |  |

Optional Requirements

The intent of this functionality is to further improve Retirement Plan capabilities by including these business functions with system functionality often available in a PAS. If the Retirement Plan elects to implement this functionality, it will most likely be after the mandatory implementation is complete. While it is likely that one or more of these options will not be selected by the Retirement Plan, the Retirement Plan reserves the right to keep these items from scope.

The business categories are as follows:

Document Management (Imaging)

Member Self-Service Portal

## C.2 Technical Requirements

This section provides the scope for the technical requirements that MUST be satisfied by the new system.

The pension application may be hosted by the Bidder, or for the custom-built option hosted by a third party (i.e., AWS, Azure, etc.). If hosted, the Retirement Plan expects the Bidder to assume full responsibility for the equipment at the hosting site, the functioning of that equipment, as well as the availability and security of applications that will reside at the hosting site.

The Retirement Plan wants a solution partner that has a strong history but also demonstrates their ability to move their solution into the future with plans for upgrades and product advancements.

A requirements matrix is included with the RFP as “Attachment 3 - FABF Technical Requirements” Bidders should refer to the instructions in Part E – Bidder Proposals regarding how to complete and fill-in the matrix along with additional information required.

Listed below are the Retirement Plan’s Technical Areas (Column B of Template 3 Technical Requirements) that must be supported by the new system.

| Access | Infrastructure |
| --- | --- |
| Auditing | Operations and Maintenance |
| Authentication | Security Administration |
| Core Technical | System Configuration |
| Data | Technical Architecture |
| Disaster Recovery | User Interface |
| Document Management (Imaging) | Integration / Interfaces |
| Hosting | Artificial Intelligence Capability |

## C.3 Project Management and Implementation Services

This section provides the scope for the project and service requirements that MUST be satisfied by the Bidder.

A requirements matrix is included with the RFP as “Attachment 4 - FABF Service Requirements” and contains the detailed project management and implementation service requirements which the Bidder must provide. Bidders should refer to the instructions in Part E – Bidder Proposals regarding how to complete and fill-in the matrix along with additional information required.

Listed below are the Retirement Plan’s Project and Service Requirement Areas (Column B of Attachment 04 - FABF Service Requirements) that must be supported by the implementing bidder.

| Application Support | Knowledge Transfer |
| --- | --- |
| Application Support / Maintenance | Onboarding and Project Kick-off |
| Change Management | Project Implementation |
| Conversion | Security |
| Data Protection / Recovery | Staffing & Team Responsibilities |
| Documentation | Testing |
| Enhancements | Third-Party & Integration Management |
| Governance & Project Management | Training |
| Implementation | Warranty |

# Part D – Terms and Conditions

## D.1 General

The Retirement Plan reserves the right to amend this Request for Proposal prior to the date of proposal submission. Bidders will be notified when such amendments occur. The Retirement Plan makes no representations or warranties, expressed or implied, as to the accuracy or completeness of the information in this RFP and nothing contained herein is or shall be relied upon as a promise or representation, whether as to the past or the future. This RFP does not purport to contain all the information that may be required to evaluate the Scope, and any recipient hereof should conduct its own independent analysis of the Retirement Plan and the data contained or referenced herein.

A template Professional Services Agreement is attached hereto as Exhibit A. By submitting a Proposal, each Respondent acknowledges that it has reviewed the template agreement and represents that it is generally prepared to execute an agreement in substantially such form, subject to limited revisions requested by the Fund or mutually agreed upon during final negotiations.

If a Bidder has any existing client relationship(s) that involves the Fireman’s Annuity and Benefit Fund of Chicago, the Bidder must disclose such relationship(s) in their proposal.

This RFP may be withdrawn, modified, or re-circulated at any time at the sole discretion of the Retirement Plan. The Retirement Plan reserves the right, at its sole discretion and without giving reasons or notice, at any time and in any respect, to alter these procedures, to change and alter any and all criteria, to terminate discussions, to accept or reject any proposal, in whole or in part, to negotiate modifications or revisions to a proposal and to negotiate with any one or more Bidders to this RFP.

The Retirement Plan is not and will not be under any obligation to accept, review or consider any proposal to this RFP, and is not and will not be under any obligation to accept the lowest offer submitted or any offer at all. The Retirement Plan is not and will not be under any obligation to any recipient of, or any Bidder to, this RFP except as expressly stated in any binding contractual agreement entered into with one or more parties, either as part of this RFP process, or otherwise.

This RFP is not an offer but a request to receive a proposal. The Retirement Plan will consider a proposal as an offer to develop an agreement based upon the contents of the proposal. Bidders agree that the contents of their proposals are valid for 180 days from the date of submission. The parties may mutually agree to extend the date proposals are valid for beyond the initial 180 day period. The Retirement Plan will not be liable for any cost incurred in the preparation of the proposal and will not reimburse any Bidders for their submission. Expenses related to the production of a proposal are the sole responsibility of the Bidder.

Any proposal submitted will become the property of the Retirement Plan. The Retirement Plan reserves the right to retain all proposals submitted, and to use any information contained in a proposal except as otherwise prohibited by law.

Bidders who submit proposals in advance of the deadline may withdraw, modify, and resubmit proposals at any time prior to the deadline for submitting proposals. Bidders must notify the Retirement Plan Point of Contact, as identified in Part A.2.2 Procurement Manager, in writing if they wish to withdraw their proposals. Notifications of intent to withdraw proposals may be delivered electronically via email, but responsibility for confirmation of the delivery and receipt by the Retirement Plan rests solely with the Bidder.

## D.2 Bidder’s Staff and Security Safeguards

The successful Bidder agrees that it has implemented and will maintain during the term of this project industry-standard administrative, technical, and physical safeguards to:

(i) ensure the security and confidentiality of Retirement Plan Data; Data in this context is related to pension data, which is the personal, employment, and financial information used to calculate and pay pension benefits.

(ii) protect against any anticipated security threats or hazards to the security or integrity of the Retirement Plan Data; and

(iii) protect against unauthorized access to or use of Retirement Plan Data. Such measures include, as applicable:

(1) access controls on information systems, including controls to authenticate and permit access to Retirement Plan Data only to authorized individuals and controls to prevent Contractor employees from providing Retirement Plan Data to unauthorized individuals who may seek to obtain this information (whether through fraudulent means or otherwise);

(2) industry-standard firewall protection;

(3) encryption of electronic Retirement Plan Data while in transit from Contractor networks to the hosting site;

(4) industry-standard measures to store in a secure fashion all Retirement Plan Data which shall include multiple levels of authentication;

(5) pre-employment criminal background checks for employees with responsibilities for or access to Retirement Plan Data;

(6) industry-standard measures to protect against destruction, loss, or damage of Retirement Plan Data due to potential environmental hazards;

(7) staff training to implement the information security measures; and

(8) monitoring of the security of any portions of Bidder’s systems that are used in the provision of the services against intrusion on a 24 hour a day basis.

## D.3 Invoicing, Payments, and Tracking

PRICE: All prices offered will be firm and fixed for the term of the contract.

METHOD OF INVOICING: Invoices must be emailed in .pdf format to the Retirement Plan based on the executed contractual agreement and upon the Project Milestone Payment schedule and must include the following type of information:

Project Number and Project Name

Deliverable Number and Date

Invoice Amount, Holdback Amount (i.e., taking into consideration the 10% holdback on payments), Payment Amount Due

Remittance Information

METHOD OF PAYMENT: Payment to be made on Bidder's invoice, and a copy of the signed delivery invoices submitted to cover items received and accepted during the billing period provided that any dispute as to invoicing may delay payment.

PAYMENT TRACKING: Each payment will be tied to contractual deliverable payment points as defined by the Retirement Plan. Invoices for the contractual deliverables may be rendered only after each has been completed and formally accepted by the Retirement Plan.

HOLDBACK: The holdback will be 20% for each invoice. The successful Bidder may invoice the holdback based on a schedule of:

The first 50% of the holdback to be paid the later of a) three months after go-live, and b) defects opened during implementation and the first 30-days after go-live are resolved.

The second 50% of the holdback to be paid the later of a) completion of the warranty period, and b) defects opened during the first 180-days after go-live are resolved along with all other defects opened that are critical in nature during the entirety of the warranty period.

Bidders should refer to the instructions in Part E – Bidder Proposal Format regarding how to respond to these requirements.

## D.4 Confidentiality Requirements

Staff members that are assigned by the successful Bidder to this project, such as employees of the Bidder, sub-contractors to the Bidder or employees of sub-contractors, may be required to sign a non-disclosure statement. The Retirement Plan may treat all information submitted by a Bidder as public information following the conclusion of the selection process unless the Bidder properly requests that information be treated as confidential at the time of submitting the bid proposal.

Any bid proposal submitted which contains confidential information must be conspicuously marked on the outside as containing confidential information. Each page upon which confidential information appears must be conspicuously marked as containing confidential information. All proprietary information or trade secret information must be clearly marked in the proposal as confidential. The Bidder’s failure to request confidential treatment of material may be deemed by the Retirement Plan as a waiver of any right to confidentiality which the Bidder may have had. Identification of the entire bid proposal as confidential may be deemed non-responsive and disqualify the Bidder.

Any request for confidential treatment of information must also be included in the transmittal letter with the Bidder’s bid proposal. The request for confidential treatment of information must also include the name, address, and telephone number of the person authorized by the Bidder to respond to any inquiries by the Retirement Plan concerning the confidential status of the materials. The Bidder may be required to submit additional legal analysis in response to specific information requests made under the Illinois Freedom of Information Act or other laws to the Retirement Plan for information provided that the Bidder deems to be confidential. A decision as to what to produce in response to an information request shall be made by the Board in its sole discretion.

If the Bidder designates any portion of the proposal as confidential, the Bidder must submit one additional copy of the bid proposal (in addition to the email version and the two mailed or hand delivered copies) from which the confidential information has been excised or redacted. The confidential material must be excised in such a way as to allow the public to determine the general nature of the material being removed and to retain as much of the bid proposal as possible.

## D.5 Adherence to the Retirement Plan Workplace Policies

It is anticipated that a number of the successful Bidder’s project team will be both on-site and off-site over the course of the project. All Bidder’s staff must adhere to the Retirement Plan’s workplace policies as described below.

Building Access – Any staff that works on-site shall be subject to the Retirement Plan Building Access Policy. The Retirement Plan Project Manager shall be responsible for allocating building access, equipment access, and any other necessary services available from the Retirement Plan which may be used by the successful Bidder. Any use of the Retirement Plan facilities, equipment, internet access, and/or services shall only be for project purposes as authorized by the Retirement Plan Project Manager.

Network Connection – The successful Bidder will be expected to provide its own personal computers which must comply with the Retirement Plan security policies before use is allowed at the Retirement Plan.

## D.6 Ownership of Work Product and Intellectual Capital

The Retirement Plan recognizes the long-term strategic benefits of a custom-built Pension Administration System developed specifically for and fully owned by FABF. However, the Retirement Plan also recognizes that a Commercial Off-the-Shelf (COTS) hosted solution may be more cost-effective or operationally appropriate. To support a competitive procurement process and to reflect current pension administration system (“PAS”) market offerings, the Retirement Plan requests that Bidders may propose solutions under one or both of two distinct implementation and ownership models, as further described below. These options are reflected in the two separate Cost Proposal Attachments included with this RFP.

Option 1 – Custom Built PAS (FABF Owned Solution)

Under this option, the Bidder shall design, develop, configure, and implement a custom PAS that is fully owned by FABF, subject only to limited exclusions for pre existing third party software components or commercially licensed tools (e.g., database engines, reporting tools, operating systems, or development frameworks). All custom application code, configuration, data models, business rules, workflows, interfaces, documentation, and Retirement Plan specific logic developed as part of this project shall constitute “Work Product” and shall be the exclusive property of FABF.

For Option 1, FABF’s objectives include, but are not limited to, the following:

Full ownership of all custom developed intellectual property created under the contract.

The perpetual right to use, modify, enhance, support, and maintain the PAS independently.

The ability to host the solution internally or externally (including Infrastructure as a Service environments such as Amazon Web Services or Microsoft Azure), at FABF’s discretion.

Independence from mandatory long term bidder hosting or proprietary support arrangements.

Complete access to source code, configuration artifacts, technical documentation, and system architecture necessary to support ongoing operations and future enhancements.

Bidders proposing Option 1 must clearly identify any third party or commercial software components included in the solution and describe the associated licensing terms. Ownership claims under this option shall exclude such third party products, which will remain subject to their respective license agreements.

Option 2 – Commercial Off the Shelf (COTS) PAS (Bidder Hosted Solution)

The Retirement Plan also recognizes that some qualified Bidders may only be able to propose a Commercial Off the Shelf (COTS) pension administration system that is owned, maintained, and enhanced by the Bidder and provided to FABF under a license or subscription model. Under this option, the Bidder shall retain ownership of the PAS software and associated intellectual property, and FABF shall receive a contractual right to use the system in accordance with the terms of the licensing and service agreements proposed by the Bidder. The system may be hosted by the Bidder or by a third party cloud provider (such as Amazon Web Services or Microsoft Azure) under the Bidder’s control and responsibility.

For Option 2, Bidders must clearly describe:

The scope and duration of FABF’s license to use the PAS.

Hosting arrangements, including data residency, security controls, and service levels.

Responsibilities for system maintenance, upgrades, regulatory updates, and enhancements.

FABF’s rights to access, extract, and retrieve its data in a usable format during and upon termination of the contract.

Any limitations on customization, configuration, or future functional changes.

While FABF acknowledges that full ownership of the PAS source code is not typical in a COTS model, the Retirement Plan expects contractual protections that ensure continuity of operations, data portability, and reasonable transition support in the event the agreement is terminated or the system is replaced.

Submission of One or Both Options

Bidders are encouraged to submit a proposal for either Option 1, Option 2, or both, using the corresponding Cost Proposal Attachments provided with this RFP. The Retirement Plan does not express a preference for either option at the outset of this procurement; rather, FABF intends to evaluate the alternatives holistically based on functionality, long term cost of ownership, risk, flexibility, sustainability, and alignment with the Retirement Plan’s strategic objectives. Bidders must clearly indicate which option(s) they are proposing and ensure that the ownership, licensing, and intellectual property terms described in their proposal are fully consistent with the applicable option.

## D.7 Project Termination

Bidders are advised that the Retirement Plan expects to complete the effort with a single Bidder. However, the proposals and ensuing contracts shall ensure that the Retirement Plan may, at its sole discretion and with no penalty, terminate the effort and not move forward with the Bidder at any point in the process.

Should the Retirement Plan elect to terminate the project at any time, the termination shall be subject to the following terms and condition:

Termination shall become effective upon the Retirement Plan sending written or electronic notice to the Bidder. The Retirement Plan shall only be liable for payment of an amount equal to the costs allocated to the work that was completed and accepted by the Retirement Plan; the Retirement Plan shall not be liable for any other cost, overhead, profits, or damages.

Upon termination, the Retirement Plan is entitled to a claim where the Bidder failed to meet the established requirements, or to return the Retirement Plan materials and data, which shall include all original files and other materials, and all copies, including unauthorized copies, of such materials in all media, including portions of either originals or copies, in Bidder’s possession or under its control. The Bidder shall agree that it will refrain from using any such materials or copies thereof. The Retirement Plan materials consist of but are not limited to devices, records, data, notes, reports, proposals, business cards, letters, specifications, drawings, equipment, and other materials. The Bidder shall agree to erase or destroy any of the Retirement Plan materials and portions thereof contained in all types of computer memory and so warrant in writing to the Retirement Plan within thirty (30) days of termination. The Retirement Plan reserves the right to modify these termination requirements prior to the execution of any contractual agreement between the parties and if applicable, the termination provision in the agreement shall govern.

## D.8 Contract Termination

The Retirement Plan anticipates a long-term relationship with the successful PAS Bidder well after the solution is in production use. However, the Retirement Plan expects the successful Bidder to include provisions in their proposal that will outline their support of the Retirement Plan with data extraction and conversion in the event the Bidder is selected and the contract entered into with the Fund is terminated, and the successful Bidder’s pension solution is replaced.

# Part E – Bidder Proposal Format

This section sets forth the format that must be followed by Bidders in developing their proposals in response to this Scope document.

The proposals are to be prepared using the provided attachments and appropriate attachments. Bidders should provide their proposal via email to the Procurement Manager at searches@fabf.org in PDF format. This RFP provides attachments for Bidders to complete in response to this RFP.

The responses to this RFP will be evaluated separately by Technical Proposal and Cost Proposal. Section E.1 provides the outline to be utilized. The subsequent sections describe the content of each element.

## E.1 Technical Proposal

The Proposal MUST be organized as follows using the enumerated Attachments available with this RFP:

- Bidder Questionnaire – signed by a company official binding the Bidder to the proposal.

Functional Requirements

Technical Requirements

Service Requirements

Proposal Attachments – the attachments are mandatory and should support the requested scope of this RFP. Include the following items as separate documents with clear appropriate names.

A	High-Level Work Plan – This plan should include the proposed start date and a proposed plan to implement the PAS functionality of the Scope.

B	List of Standard Reports

C	Proposed Implementation, License, Hosting And Maintenance Agreements – These must include the Terms in Part D of this RFP.

D	Financial Statements – Retirement Plan is interested in the financial security and strength of the Bidder’s company. Please submit two years of audited financial statements.

E	Subcontractor Agreements – if applicable.

### E.1.1 Attachment 1 Bidder’s Questionnaire

Please complete the document Attachment 1 Bidder Questionnaire as your response to this section. This attachment requests information about your company, your solution, and your approach for implementation and project management. This attachment includes sections requesting specific information in a specific format and sections / questions which are an open format.

### E.1.2 Attachment 2 - FABF Functional Requirements

Please complete the document Attachment 2 - FABF Functional Requirements as your response to this section. This attachment compares the Retirement Plan’s business functional requirements to the capabilities of your solution. This attachment is an Excel file presented in the following format:

Column A: sequence number used as a reference for discussion purposes.

Column B: functional area to organize requirements for a specific topic.

Column C: detailed description of the requirements.

Column D: “Mandatory/ Flexible / Optional” reflects a distinction between mandatory/must-have, flexible/preferred and optional requirements.

Mandatory - These are mandatory requirements that must be implemented exactly as specified.

Optional - These are items the Fund would like proposals for but may not choose to implement in final project.

Column E: indicate ‘Configurable’, ‘Customizable,’ or ‘Not Compliant’

Configurable - Existing system functionality will be configured to deliver the requirements. This includes setting of parameter values, updates to factor and value tables, updating rules engines, and selection from any available configuration options within the existing software release. Configuration changes would not be expected to have any impact on future software updates.

Customizable - To meet the requirement, existing functionality will be modified to incorporate unique customizations not within the bidder’s existing software release. This includes customization within well-defined exit/entry points within the system, interface file format definitions, custom formulas, custom SQL or SQR code for queries or reports, and additional/modification of data fields. Not native to the tool and needs to be built by bidder.

Non-Compliant - Existing functionality for this requirement does not exist and bidder cannot and will not be accommodated. Therefore, this will not be included in your cost proposal.

Column F: Any Bidder explanation, reference or note needed can be included by the Bidder in the column provided. We anticipate this will often be blank but is utilized in the event the bidder wants to provide details on a customization, or why they recommend the requirement not be pursued (Non-Compliant).

### E.1.3 Attachment 3 - FABF Technical Requirements

Please complete the document Attachment 3 as your response to this section. This attachment compares the Retirement Plan’s system technical requirements to the capabilities of your solution. This attachment is an Excel file presented in the following format:

Column A: sequence number used as a reference for discussion purposes.

Column B: technical area to organize requirements for a specific topic.

Column C: detailed description of the requirements.

Column D: “Mandatory/ Flexible / Optional” reflects a distinction between mandatory/must-have, flexible/preferred and optional requirements.

Mandatory - These are mandatory requirements that must be implemented exactly as specified.

Optional - These are items the Fund would like proposals for but may not choose to implement in final project.

Column E: indicate ‘Configurable’, ‘Customizable,’ or ‘Not Compliant’

Configurable - Existing system functionality will be configured to deliver the requirements. This includes setting of parameter values, updates to factor and value tables, updating rules engines, and selection from any available configuration options within the existing software release. Configuration changes would not be expected to have any impact on future software updates.

Customizable - To meet the requirement, existing functionality will be modified to incorporate unique customizations not within the bidder’s existing software release. This includes customization within well-defined exit/entry points within the system, interface file format definitions, custom formulas, custom SQL or SQR code for queries or reports, and additional/modification of data fields. Not native to the tool and needs to be built by bidder.

Non-Compliant - Existing functionality for this requirement does not exist and bidder cannot and will not be accommodated. Therefore, this will not be included in your cost proposal.

Column F: Any Bidder explanation, reference or note needed can be included by the Bidder in the column provided. We anticipate this will often be blank but is utilized in the event the bidder wants to provide details on a customization, or why they recommend the requirement not be pursued (Non-Compliant).

### E.1.4 Attachment 4 Service Requirements

Please complete Attachment 4 as your response to this section. This attachment compares the Retirement Plan’s expectations for project management and services to your implementation approach. This attachment is an Excel file presented in the following format:

Column A: sequence number used as a reference for discussion purposes.

Column B: primary area to organize requirements for a specific topic.

Column C: detailed description of the requirements.

Column D: “Mandatory/ Optional” reflects a distinction between mandatory/must-have and optional requirements.

Mandatory - These are mandatory requirements that must be implemented exactly as specified.

Optional - These are items the Fund would like proposals for but may not choose to implement in final project.

Column E: indicate “We Agree” or “Not Met”

We Agree = part of the Bidder’s offering

Not Met = Bidder’s solution will not meet this requirement

Column F: Any Bidder explanation, reference or note needed can be included by the Bidder in the column provided. We anticipate this will often be blank, but it is utilized in the event the bidder wants to provide details on a customization or why they recommend the requirement not be pursued (not met).

### E.1.5 Attachments

In addition to the five attachments, Bidders are requested to provide the following information as attachments in a PDF format.

#### E.1.5.1 High Level Work Plan

The high-level work plan should include the proposed start date, the phases and major activities of the implementation methodology, training, Retirement Plan UAT and parallel testing, and final transition and cut-over activities.

#### E.1.5.2 List and Examples of Standard Reports

The Retirement Plan understands that using standard reports may provide required functionality which reduces time associated with design, development, and testing. The Retirement Plan requests a complete list of standard reports to determine if the solution provides expected functionality out-of-the-box.

The Retirement Plan also requests 3-5 examples of standard reports to understand how the PAS solution delivers on standard reports.

#### E.1.5.3 Proposed Implementation, License, Hosting and Maintenance Agreements

The Bidder needs to provide forms of the proposed licensing agreement for use of the PAS solution and any proposed contractual agreements required for hosting and maintenance services.

#### E.1.5.4 Financial Statements

Retirement Plan is interested in the financial security and strength of the Bidder’s company. Please submit two years of audited financial statements.

#### E.1.5.5 Subcontractor Agreements

If the Bidder uses contract resources or subcontracts part of the implementation or support services, the Retirement Plan requests these agreements be provided, ensuring there is a clear understanding of how they will be utilized and the supporting terms and conditions.

## E.2 Cost Proposal

The Cost Proposal MUST use Attachments available with this RFP, specifically:

Attachment 5 FABF Cost Proposal - Option 1 Custom Solution

Attachment 5 FABF Cost Proposal - Option 2 COTS Solution

### Attachment 5 Cost Proposal

The cost proposal shall identify the costs for purchasing, licensing, and implementing the solution, along with the first five (5) years of post-implementation support and hosting (of the full solution, post final implementation). Each cost category must be clearly itemized per year. The five-year period is for evaluating cost proposals, FABF expects the actual contract will cover a longer post-implementation support and hosting period.

The costs provided should be inclusive of all costs. It is recognized that post-proposal negotiation with the Retirement Plan and initial efforts by the Bidder may result in some modifications to the costing contained in the proposal.

The Bidder should bear in mind the specific terms and conditions presented in Part D – Terms and Conditions when preparing its cost schedules. In addition, the Retirement Plan provides the following reminders:

Bidder’s cost information will be evaluated based on its consistency with the information provided in the Bidder’s technical proposal. All calculations in Bidder’s cost schedules will be verified for accuracy.

Although the lowest overall price may not necessarily be the primary determining factor for award, the Retirement Plan shall make every effort to substantiate prices for products and services to ensure that those prices are considered fair and reasonable.

Any proposal for which a fixed-dollar proposal amount cannot be precisely determined may be considered a non-responsive proposal and may be rejected by the Retirement Plan.

Separate tabs (Schedule 1 – 4) have been provided for the primary RFP purpose of replacing the current PAS and used in scoring proposals. The Schedule 5 tab is provided for the optional pieces of functionality to be used for contracting purposes only should the Retirement Plan decide to include the optional functionality.

Each payment will be tied to contractual milestone or deliverable payment points as defined by the Bidder in Schedule 6 - Deliverables of the cost proposal. Invoices for the contractual deliverables may be rendered only after each has been completed and formally accepted by the Retirement Plan. Payment of invoices must clearly tie to completion of requirements and deliverables as designated within the Scope document.

For terms relating to invoicing and payments, please refer to section D.3 Invoicing, Payments, and Tracking.

Please complete the document Attachment 5 FABF Cost Proposal as your response to this section. All cost proposals must use the provided attachment without modification (other than adding rows for more detail). Any assumptions, exclusions, or dependencies should be clearly explained in the bidder’s narrative. If a bidder offers both Option 1 and Option 2, a separate attachment must be submitted for each. Include your response as both Excel and PDF.

The schedules are provided as separate tabs in a single Excel workbook accompanying the RFP for the Bidder’s convenience, as Attachment 5 FABF Cost Proposal. All subtotals and totals should be computed automatically (but should be confirmed by the bidder before submission). Bidders should add line items to the cost schedules as necessary to include all project costs and suitable breakdowns.

Schedules presenting the Bidder’s cost bid are described below. The described schedules are:

BID SUMMARY

On this worksheet, fill in the Bidder name (A2). All other entries will be automatically populated based on the Bidder’s entries in Schedules 1 through 5.

SCHEDULE 1 – HARDWARE COSTS FOR MANDATORY PROJECT ELEMENTS

Though the Retirement Plan has asked for a Hosted Solution, we understand there may be additional hardware needed to connect to the site or required upgrades to workstations, scanners, or printers. If there are no such proposed items, this worksheet will be blank.

Enter all hardware components required to affect the mandatory portion of the proposed solution. Distinguish components that already exist at the Retirement Plan versus upgrades required to existing equipment versus new components. Include servers, hubs, routers, workstations (desktop PCs), cables, connectors, labels, and equipment racks. For each required item, provide the recommended manufacturer, model, a description, the quantity, and the estimates unit cost. Cost extensions and totals will be computed automatically.

SCHEDULE 2 –SOFTWARE COSTS FOR MANDATORY PROJECT ELEMENTS

This schedule has two parts. This first part is for One-Time PAS License Fee if Applicable.

The second part identifies all software products required to affect the mandatory portion of the proposed solution. Distinguish software that already exists at the Retirement Plan versus upgrades required to existing software versus new software products. Include all required products such as middleware, operating systems required for in-house machines, software tools, desktop operating systems, and other office suite software. For each required item, provide the manufacturer, model, a description, the number of copies required, and the estimated unit cost. Cost extensions and totals will be computed automatically.

SCHEDULE 3 – IMPLEMENTATION SERVICES TO REPLACE CORE PAS

Include within this schedule the cost for requirements confirmation, design, develop / configuration, data conversion, training, test, and cutover for deployment of the mandatory functionality as described in B.3 Current Business Processes – Supported by Current PAS, C.1 Business Functionality and Attachment 2 - FABF Functional Requirements. List of the applicable staff positions, number of hours, and hourly rates. Hourly rates must be fully loaded to capture all direct and overhead expenses, travel, per diem, and any other travel-related expenses.

It is expected that hours will be entered only for the implementation period.

SCHEDULE 4 – RECURRING COSTS

The Retirement Plan expects that there will be ongoing costs related to the PAS system (i.e., support, licensing, and maintenance). These costs are expected for the post implementation periods. Additionally, the Retirement Plan is aware that hosting costs will continue for the duration the solution is hosted. All costs should be included on this worksheet and will automatically populate the Bid Summary.

SCHEDULE 5 – OPTIONAL

Include within this schedule the cost for requirements confirmation, design, develop / configuration, training, test, and cutover for deployment of

Document Management (Imaging)

Member Self-Service

Artificial Intelligence Capability

If there is any increase in the hosting and support cost, it should be included in this schedule.

There is a data conversion expected for this additional functionality. Bidders should include time and fees for conversion of documents (import PDFs) and indexing. Other document types that may be converted include legal documents; monthly and annual reports; invoices; transaction details with investment managers; and Board meeting agenda, and minutes, and transcripts.

SCHEDULE 6 – MILESTONE PAYMENT SCHEDULE

This section should include the list of milestones and deliverables which represent significant accomplishments. These milestones should be identified as the mandatory components of replacing the legacy PAS. Bidders should identify enough milestones to demonstrate progress throughout the entire implementation.